**Applications Development Project 3**

**Software Requirements Specification (SRS) - Final Presentation**

I have read, understood and agree to the contents of this document. I accept full responsibility for any errors and omissions in this document.

Group number: \_\_\_\_\_\_33\_\_\_\_\_\_\_\_ Group name: \_\_\_\_\_\_Super Strikaz\_\_\_\_



|  |  |  |
| --- | --- | --- |
| Business Domain | Photography |  |
| Business name | Foto45 |  |
| Contact Person | Njabulo Hadebe |  |
| Contact number | 031 304 8905 |  |
| Email address | jaybhungane@gmail.com |  |

Contents

[1. Executive summary 3](#_Toc56064632)

[2. Business use cases 3](#_Toc56064633)

[3. Application access 4](#_Toc56064634)

[4. Appendix 4](#_Toc56064635)

# Executive summary

The purpose of this research project is to establish an online platform for artists, “people who specialise in Photography and/or Videography” to sell their services and skills to potential clients and event planners.

This application is supposed to make life easier for models, event planners, and your average individual, who requires professional Photography and/or Videography from our artists. The photographers will benefit as well, since they will have the opportunity for more jobs, which means more money.

The name of the company is Foto45 it is allocated at the Shop 10/11, 359 Murchies Passage, Durban Central. They want to expand and cater more services to their clients. Their clients enjoy their services and demand more of their services and a way to have easy access to those services.

# Business use cases

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Use case** | **Brief Use Case description** | **Full Name** | **Completed Yes / No** |
| **First Increment Use cases** | | | | |
|  | Book an Artist | If a customer already has a profile, they can make a booking by entering date, time, and location of the event. They will have to provide all required details that are required for the event they will be hosting and service they require | Jabulani Cele/  Lucky Hlongwane/ Themba Ntshangase | *Yes* |
|  | Booking Cancellation by Artist | Admin wants to assign an artist to a booking that was cancelled by an artist. | Jabulani Cele  Lucky Hlongwane | Yes |
|  | Booking Cancellation by Customer | Customer wants to cancel their booking the system will check the date if the cancellation date has not passed, then system will notify Artist and Admin about the cancellation | Lucky Hlongwane/  Jabulani Cele | Yes |
|  | Client Cancel Order | A Client selects an order they want to cancel, select cancel and the order status is updated to cancel. | Asiphe Ndamase /Themba Ntshangase | *Yes* |
|  | Admin Deletes A Cancelled order | If a client has cancelled an order that order needs to be deleted from the current orders that have continuous processes. | Asiphe Ndamase/  Bongane Hlophe | *Yes* |
|  | Create/Remove Product Special | The Admin can make a Special on certain products by selecting and adding a Special for each product. Also, An Admin can cancel a Special on a product. | Asiphe Ndamase/  Shaylin  Naidoo | *Yes* |
|  | Manage Inventory | Tracking the amount of stock available in inventory and ordering new items if stock is less than the specified limit | Asiphe Ndamase | *Yes* |
| **Second Increment Use cases** | | | | |
|  | Sales | Keeping track of records and the sales of all products bought and sold in store. | Asiphe Ndamase/  Lucky Hlongwane | No |
|  | Rent Studio | A customer will be able to select and rent any of our available studio venues for a certain period of time, | Jabulani Cele/  Lucky Hlongwane | Yes |
|  | Rent Equipment | A customer will be able to select and rent any of our available studio venues for a certain period of time, | Lucky Hlongwane | Yes |
|  | Rate Service provided | When the booking has been completed the customer will be able to rate the performance and the service delivered by the artist/photographer. | Bongane Hlophe | No |
|  | Request print (Photo albums) | When the customer has received the photos from the artist they can request for delivery as album. | Asiphe Ndamase  /Themba Ntshangase | No |
|  | features and Product discount | Applying discounts and promotions on certain products. | Asiphe Ndamase/ Themba Ntshangase | Yes |
|  | Calendar | Keeping track and managing events that the artist has been booked for. | Asiphe Ndamase/  Themba Ntshangase | Yes |
|  | Make a Payment | After the completion of a purchase the customer will be redirected to a payments page where they will be able to complete their payment procedure. | Asiphe Ndamase\  Jabulani Cele | Yes |
|  | Invoice | Upon delivery of the order, the customer will receive an invoice to confirm delivery of all ordered items and completion of delivery.  (Includes download, and upload pdf) | Asiphe Ndamase/  Themba Ntshangase | No |
|  | Get a notification | A customer must receive an email notification after performing the following actions  (Create order, approve order, cancel order, Create booking, Artist accepts booking, Cancel booking) | Asiphe Ndamase Shaylin  Naidoo  Bongani Hlophe  Jabulani Cele | Yes |
|  | Customer Support | All customer queries are posted, and admin can reply via email. | Asiphe Ndamase Bongani Hlophe | Yes |

# Application access

* 1. Access detail – you are required to setup the URL using the year and Group Ex:
  2. [Home Page - Studio Foto45 (grp33appfinal.azurewebsites.net)](http://grp33appfinal.azurewebsites.net/)
  3. Login details

# {

# Admin: [SuperAdmin@gmail.com](mailto:SuperAdmin@gmail.com), Password: Password@2020

# Client: Register Account.

# }

# Appendix

* 1. Meeting minutes for semester 2

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:10/09/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | First meeting After presentation | group |  |
|  | **Allocated work** |  |  |
|  | Detailed use case description - Make a booking | Jabulani Cele  Themba Ntshangase | 16/09/2020 |
|  | Detailed use case description - Cancel Booking | Lucky Hlongwane | 16/09/2020 |
|  | Detailed use case description – Rate or Evaluate service | Jabulani Cele | 16/09/2020 |
|  | **Completed work** |  |  |
|  | Add to cart (Purchase an item) | Jabulani Cele  Asiphe |  |
|  | Checkout (Create order) | Lucky Hlongwane Themba Ntshangase |  |
|  | Send order notification (Complete order) | Shaylin Bongane B |  |
|  | **Outstanding work** |  |  |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | Zolile Ntshangase: Notice: every group member needs to research about their use case.  Zolile Ntshangase: research on the, -functionality, -page navigations, -the number of user interfaces that use case needs (for example if you are booking you need these interfaces, create booking, confirm booking, add payment details), and you also need to know/ research on the structure the code of your use case. |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:16/09/2020 (20:00/ 22:00) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Finalization of use case Description and initial coding of - Make a booking | Jabulani Cele Themba Ntshangase | 28/09/2020 |
|  | Finalization of use case Description and initial coding of - Cancel Booking | Lucky Hlongwane | 28/09/2020 |
|  | Finalization of use case Description and initial coding of - Rate or Evaluate service | Jabulani Cele  Shaylin | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description and initial coding of - Confirm/ Change delivery status | Asiphe | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description and initial coding of - Get a Discount | Bongane B | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description and initial coding of - Manage Stock and Inventory | Asiphe | 28/09/2020 |
|  | **Completed work** |  |  |
|  | Detailed use case description - Make a booking | Jabulani Cele  Themba Ntshangase | 14/09/2020 |
|  | Detailed use case description - Cancel Booking | Lucky Hlongwane | 14/07/2020 |
|  | Detailed use case description – Rate or Evaluate service | Jabulani Cele  Shaylin | 14/09/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:28/09/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | First prototyping - Make a booking | Jabulani Cele  Themba Ntshangase | 06/10/2020 |
|  | First prototyping - Cancel Booking | Lucky Hlongwane | 06/10/2020 |
|  | First prototyping - Rate or Evaluate service | Jabulani Cele  Shaylin | 06/10/2020 |
|  | First prototyping - Confirm/ Change delivery status | Asiphe | 06/10/2020 |
|  | First prototyping - Get a Discount | Bongane B | 06/10/2020 |
|  | First prototyping - Manage Stock and Inventory | Asiphe | 06/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | Finalization of use case Description and initial coding of - Make a booking | Jabulani Cele  Themba Ntshangase | 28/09/2020 |
|  | Finalization of use case Description - Cancel Booking | Lucky Hlongwane | 28/09/2020 |
|  | Finalization of use case Description and initial coding of - Rate or Evaluate service | Jabulani Cele  Shaylin | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description of - Confirm/ Change delivery status | Asiphe | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description and initial coding of - Get a Discount | Bongane B | 28/09/2020 |
|  | Detailed use case description, Finalization of use case Description and initial coding of - Manage Stock and Inventory | Asiphe | 28/09/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Initial coding for cancel Booking | Lucky Hlongwane | 28/09/2020 |
|  | Initial coding for Get a discount | Bongane B | 28/09/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | Request print use case will be done in the second increment |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:30/09/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | First prototyping - Make a booking | Jabulani Cele  Themba Ntshangase | 06/10/2020 |
|  | First prototyping - Cancel Booking | Lucky Hlongwane | 06/10/2020 |
|  | First prototyping - Rate or Evaluate service | Jabulani Cele  Shaylin N | 06/10/2020 |
|  | First prototyping - Confirm/ Change delivery status | Asiphe | 06/10/2020 |
|  | First prototyping - Get a Discount | Bongane B | 06/10/2020 |
|  | First prototyping - Manage Stock and Inventory | Asiphe N | 06/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | First prototyping - Make a booking | Jabulani Cele  Themba Ntshangase | 06/10/2020 |
|  | First prototyping - Cancel Booking | Lucky Hlongwane | 06/10/2020 |
|  | First prototyping - Rate or Evaluate service | Jabulani Cele  Shaylin | 06/10/2020 |
|  | First prototyping - Confirm/ Change delivery status | Asiphe | 06/10/2020 |
|  | First prototyping - Get a Discount | Bongane B | 06/10/2020 |
|  | First prototyping - Manage Stock and Inventory | Asiphe N | 06/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:06/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 09/10/2020 |
|  | First coding for - Rate or Evaluate service | Jabulani Cele  Shaylin N | 09/10/2020 |
|  | Final coding for - Client Cancel Order | Asiphe  Ndamase  /Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 09/10/2020 |
|  | Final coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 09/10/2020 |
|  | Final coding for - Manage Stock and Inventory | Asiphe Ndamase | 09/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | First prototyping - Make a booking | Jabulani Cele  Themba Ntshangase | 06/10/2020 |
|  | First prototyping - Cancel Booking | Lucky Hlongwane | 06/10/2020 |
|  | First prototyping - Rate or Evaluate service | Jabulani Cele Shaylin | 06/10/2020 |
|  | First prototyping - Confirm/ Change delivery status | Asiphe N | 06/10/2020 |
|  | First prototyping - Get a Discount | Bongane B | 06/10/2020 |
|  | First prototyping - Manage Stock and Inventory | Asiphe | 06/10/2020 |
|  | First prototyping - Make a booking | Jabulani Cele  Themba Ntshangase | 06/10/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | Get a discount use-case will be changed to Create or remove product special |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:07/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 09/10/2020 |
|  | First coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 09/10/2020 |
|  | Final coding for - Client Cancel Order | Asiphe  Ndamase  /Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 09/10/2020 |
|  | Final coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 09/10/2020 |
|  | Final coding for - Manage Stock and Inventory | Asiphe | 09/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 09/10/2020 |
|  | First prototyping - Rate or Evaluate service | Jabulani Cele  Shaylin | 09/10/2020 |
|  | Final coding for - Client Cancel Order | Asiphe  /Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 09/10/2020 |
|  | Final coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 09/10/2020 |
|  | Final coding for - Manage Stock and Inventory | Asiphe | 09/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | This meeting was to check progress |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:09/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | Final coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | Final coding for -, Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 09/10/2020 |
|  | Final coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 09/10/2020 |
|  | Final coding for - Manage Stock and Inventory | Asiphe Ndamase | 09/10/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 09/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 09/10/2020 |
|  | Final coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 09/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | All use cases need to be refined and more detailed for SRS document |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:11/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 14/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 14/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 14/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | Final coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Final coding for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | First coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  | **Outstanding work** |  |  |
|  | Compiling the Use case code into a single project for a cohesive application for final submission |  |  |
|  | Auto assigning an artist to a booking if it is not selected | Jabulani Cele  Themba Ntshangase |  |
|  | **Decisions Taken** |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:13/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe  /Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase Ndamase/  Shaylin  Naidoo | 14/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 14/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 14/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 14/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 14/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 14/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | This meeting was to check progress |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:14/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 16/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 16/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 16/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 16/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 16/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 16/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 16/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 14/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 14/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe  Ndamase  /Themba Ntshangase | 14/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase Ndamase/  Shaylin  Naidoo | 14/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 14/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 14/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | Some additional information is required on our use cases, we will request the help of the tutor during our session |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:16/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Re-coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 22/10/2020 |
|  | Re-coding for - Cancel Booking | Lucky Hlongwane | 22/10/2020 |
|  | Re-coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 22/10/2020 |
|  | Re-coding for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 22/10/2020 |
|  | Re-coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 22/10/2020 |
|  | Re-coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 22/10/2020 |
|  | Re-coding for - Manage Stock and Inventory | Asiphe Ndamase | 22/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Coding Corrections for - Make a booking | Jabulani Cele  Themba Ntshangase | 16/10/2020 |
|  | Coding Corrections for - Cancel Booking | Lucky Hlongwane | 16/10/2020 |
|  | Coding Corrections for - Rate or Evaluate service | Jabulani Cele  Shaylin | 16/10/2020 |
|  | Coding Corrections for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 16/10/2020 |
|  | Coding Corrections for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 16/10/2020 |
|  | Coding Corrections for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 16/10/2020 |
|  | Coding Corrections for - Manage Stock and Inventory | Asiphe Ndamase | 16/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | None of the work that was allocated was completed after consulting with the tutor some of our use cases, confirm delivery status, get a Special, manage stock where not structured in the correct way.  All the code of our project will be redone in preparation for first increment presentation. |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:22/10/2020 (20:00/ 21:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Re-coding for - Make a booking | Jabulani Cele  Themba Ntshangase | 25/10/2020 |
|  | Re-coding for - Cancel Booking | Lucky Hlongwane | 25/10/2020 |
|  | Re-coding for - Rate or Evaluate service | Jabulani Cele  Shaylin | 25/10/2020 |
|  | Re-coding for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 25/10/2020 |
|  | Re-coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 25/10/2020 |
|  | Re-coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 25/10/2020 |
|  | Re-coding for - Manage Stock and Inventory | Asiphe Ndamase | 25/10/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
| 1. | SRS Document | Themba Ntshangase |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Re-coding for - Make a booking | Themba Ntshangase | 22/10/2020 |
|  | Re-coding for - Cancel Booking | Lucky Hlongwane | 22/10/2020 |
|  | Re-coding for - Rate or Evaluate service | Jabulani Cele Shaylin | 22/10/2020 |
|  | Re-coding for - Client Cancel Order | Asiphe Ndamase  /Themba Ntshangase | 22/10/2020 |
|  | Re-coding for - Create/Remove Product Special | Asiphe Ndamase/  Shaylin  Naidoo | 22/10/2020 |
|  | Re-coding for - Admin Deletes A Cancelled order | Asiphe Ndamase/  Bongane Hlophe | 22/10/2020 |
|  | Re-coding for - Manage Stock and Inventory | Asiphe Ndamase | 22/10/2020 |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  | All use cases require integration for presentation |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:14/11/2020 (20:00/ 23:15) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Designing and planning Sales use case and, initial coding. | Asiphe Ndamase/  Lucky Hlongwane | 16/11/2020 |
|  | Designing and planning Rent Studio use case and, initial coding. | Jabulani Cele  Lucky Hlongwane | 16/11/2020 |
|  | Designing and planning Rent Equipment use case, and initial coding. | Lucky Hlongwane | 16/11/2020 |
|  | Designing and planning Rate Service provided use case, and initial coding. | Bongane Hlophe | 16/11/2020 |
|  | Designing and planning Request print (Photo albums) use case, and initial coding. | Asiphe Ndamase  /Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Features and Product discount use case, and initial coding. | Asiphe Ndamase/ Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Calendar use case, and initial coding. | Asiphe Ndamase/Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Make a Payment use case, and initial coding. | Asiphe Ndamase\  Jabulani Cele | 16/11/2020 |
|  | Designing and planning Invoice use case, and initial coding. | Asiphe Ndamase/  Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Get a notification use case, and initial coding. | Asiphe Ndamase Shaylin  Naidoo | 16/11/2020 |
|  | Designing and planning Customer support use case, and initial coding. | Asiphe Ndamase Shaylin  Naidoo | 16/11/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  |  |  |  |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  |  |  |  |
|  | **Decisions Taken** |  |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:16/11/2020 (20:00/ 22:00) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Prototype coding for Sales use case. | Asiphe Ndamase/  Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Rent Studio use case. | Jabulani Cele  Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Rent Equipment use case. | Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Rate Service provided use case. | Bongane Hlophe | 20/11/2020 |
|  | Prototype coding for Request print (Photo albums) use case. | Asiphe Ndamase  /Themba Ntshangase | 20/11/2020 |
|  | Prototype coding for Promotions/ Product discount use case. | Asiphe Ndamase/ Themba Ntshangase | 20/11/2020 |
|  | Prototype coding for Return a Product use case. | Asiphe Ndamase/  Bongane Hlophe | 20/11/2020 |
|  | Prototype coding for Track a delivery use case. | Asiphe Ndamase | 20/11/2020 |
|  | Prototype coding for Calendar use case. | Asiphe Ndamase | 20/11/2020 |
|  | Prototype coding for Make a Payment use case. | Asiphe Ndamase\  Jabulani Cele | 20/11/2020 |
|  | Prototype coding for Invoice use case. | Asiphe Ndamase/  Themba Ntshangase | 20/11/2020 |
|  | Prototype coding for Get a notification use case. | Asiphe Ndamase Shaylin  Naidoo | 20/11/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | Designing and planning Rent Studio use case and, initial coding. | Jabulani Cele  Lucky Hlongwane | 16/11/2020 |
|  | Designing and planning Rent Equipment use case, and initial coding. | Lucky Hlongwane | 16/11/2020 |
|  | Designing and planning Rate Service provided use, case and initial coding. | Bongane Hlophe | 16/11/2020 |
|  | Designing and planning Request print (Photo albums) use case, and initial coding. | Asiphe Ndamase  /Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Promotions/ Product discount use case, and initial coding. | Asiphe Ndamase/ Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Return a Product use case, and initial coding. | Asiphe Ndamase/  Bongane Hlophe | 16/11/2020 |
|  | Designing and planning Track a delivery use case, and initial coding. | Asiphe Ndamase | 16/11/2020 |
|  | Designing and planning Rent Studio use case and, initial coding. | Jabulani Cele  Lucky Hlongwane | 16/11/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Designing and planning Calendar use case, and initial coding. | Asiphe Ndamase | 16/11/2020 |
|  | Designing and planning Make a Payment use case, and initial coding. | Asiphe Ndamase\  Jabulani Cele | 16/11/2020 |
|  | Designing and planning Invoice use case, and initial coding. | Asiphe Ndamase/  Themba Ntshangase | 16/11/2020 |
|  | Designing and planning Get a notification use case, and initial coding. | Asiphe Ndamase Shaylin  Naidoo | 16/11/2020 |
|  | **Decisions Taken** |  |  |
|  | All use cases require integration for presentation |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date /Time (start and end):** Date:20/11/2020 (15:00/ 18:00) | | | |
| **Item No** | **(Work - allocated / completed / Outstanding, Decisions Taken)** | **Person responsible** | **Due Date** |
|  | **Allocated work** |  |  |
|  | Prototype coding for Sales use case. | Asiphe Ndamase/  Lucky Hlongwane | 26/11/2020 |
|  | Prototype coding for Rent Studio use case. | Jabulani Cele  Lucky Hlongwane | 26/11/2020 |
|  | Prototype coding for Rent Equipment use case. | Lucky Hlongwane | 26/11/2020 |
|  | Prototype coding for Rate Service provided use case. | Bongane Hlophe | 26/11/2020 |
|  | Prototype coding for Request print (Photo albums) use case. | Asiphe Ndamase  /Themba Ntshangase | 26/11/2020 |
|  | Prototype coding for Promotions/ Product discount use case. | Asiphe Ndamase/ Themba Ntshangase | 26/11/2020 |
|  | Prototype coding for Return a Product use case. | Asiphe Ndamase/  Bongane Hlophe | 26/11/2020 |
|  | Prototype coding for Track a delivery use case. | Asiphe Ndamase | 26/11/2020 |
|  | Prototype coding for Calendar use case. | Asiphe Ndamase | 26/11/2020 |
|  | Prototype coding for Make a Payment use case. | Asiphe Ndamase\  Jabulani Cele | 26/11/2020 |
|  | Prototype coding for Invoice use case. | Asiphe Ndamase/  Themba Ntshangase | 26/11/2020 |
|  | Prototype coding for Get a notification use case. | Asiphe Ndamase Shaylin  Naidoo | 26/11/2020 |
|  |  |  |  |
|  | **Completed work** |  |  |
|  | Prototype coding for Request print (Photo albums) use case. | Asiphe Ndamase  /Themba Ntshangase | 20/11/2020 |
|  | Prototype coding for Promotions/ Product discount use case. | Asiphe Ndamase/ Themba Ntshangase | 20/11/2020 |
|  | Prototype coding for Return a Product use case. | Asiphe Ndamase/  Bongane Hlophe | 20/11/2020 |
|  | Prototype coding for Track a delivery use case. | Asiphe Ndamase | 20/11/2020 |
|  | Prototype coding for Calendar use case. | Asiphe Ndamase | 20/11/2020 |
|  | Prototype coding for Get a notification use case. | Asiphe Ndamase Shaylin  Naidoo | 20/11/2020 |
|  |  |  |  |
|  | **Outstanding work** |  |  |
|  | Prototype coding for Rent Studio use case. | Jabulani Cele  Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Rent Equipment use case. | Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Rate Service provided use case. | Bongane Hlophe | 20/11/2020 |
|  | Prototype coding for Rent Studio use case. | Jabulani Cele  Lucky Hlongwane | 20/11/2020 |
|  | Prototype coding for Make a Payment use case. | Asiphe Ndamase\  Jabulani Cele | 20/11/2020 |
|  | Prototype coding for Invoice use case. | Asiphe Ndamase/  Themba Ntshangase | 20/11/2020 |
|  | **Decisions Taken** |  |  |
|  | We will conduct initial integration of use case code |  |  |